K-MAPS

KM-Quran Surah 78
Passage-Only Sprint Strategy

Staged ingestion, source-bundle API, AI cowork flow, review gates, and one-passage focus cycle

Core operating rule AI assistants generate candidate rows only. Canonical km_quran analysis rows are created only after review and promotion. The passage is the working unit for Sūrah 78; build one passage completely before scaling.

| Field | Value |
| --- | --- |
| Prepared for | K-Maps / km_quran pilot build |
| Scope | Surah al-Naba, Surah 78, passage-by-passage staged ingestion |
| Model | Passage-only study model with no parent reading-unit dependency |
| Date | 4 May 2026 |
| Outcome | A repeatable sprint cycle for P1 through P5, ending in approved canonical rows and study-ready cache output |

# Document map

| Section | Purpose |
| --- | --- |
| 1. Executive build target | Defines the pilot outcome and the final “done” condition. |
| 2. Passage-only model for Surah 78 | Freezes the five working passages and removes parent reading-unit dependency. |
| 3. System data lifecycle | Separates canonical base, source chunks, staging, canonical analysis, and cache/output. |
| 4. One-passage sprint cycle | Shows the repeatable passage loop from source bundle to study view. |
| 5. Stage-by-stage build strategy | Stepwise pipeline for validation, generation, review, promotion, and cache. |
| 6. Source bundle API | Defines the exact API payload that Claude/Codex consume. |
| 7. Staging and review model | Generic stage tables, statuses, source links, and review decisions. |
| 8. Canonical promotion map | Maps approved candidates to QR target families. |
| 9. Surah 78 sprint plan | Cycle 0 setup, P1 deep pilot, repeat P2-P5, then surah rollup. |
| 10. Codex engineering task pack | Concrete backend, database, API, and UI tasks. |
| 11. Claude cowork task pack | Strict Arabic analysis tasks and JSON output contract. |
| 12. Review UI and acceptance gates | Screens, rules, checklists, and quality gates. |
| 13. Appendices | Seed JSON, SQL skeletons, endpoint list, prompt templates. |

# 1. Executive build target

Goal: Use Surah 78 as the first complete km_quran staged ingestion pilot. The pilot proves that you can select one passage, fetch all trusted source data, generate AI candidates, review them, promote approved rows to canonical QR tables, and produce a study-ready passage cache.

Definition of done The first milestone is not “all Surah 78 data exists.” The first milestone is: QR:78:P1 opens in the workbench, shows corpus/morphology/source chunks, receives AI candidate rows, lets you approve/edit/reject them, promotes approved rows into canonical tables, and generates a clean study draft.

| Current data asset | Status | How it is used in this strategy |
| --- | --- | --- |
| Qur’an text, ayah, word occurrences | Done from QUL/MASAQ | Locked canonical base. AI references these IDs and never recreates them. |
| Base morphology | Done from QUL/MASAQ | Trusted morphology facts. AI may add explanation/effect, not duplicate base morphology. |
| Tafsir in D1 | Done | Source chunks for tafsir entries, scholar positions, claims, and evidence. |
| Lexicon D1 + root vectors | Done | Retrieval and root/lemma support. Qur’an occurrence effect still belongs in QR. |
| Iʿrāb sources | Loading / next | Source chunks for grammar, sentence structure, iʿrāb, and evidence. |
| AI coworkers | Codex / Claude | Codex builds infrastructure; Claude generates Arabic analysis candidates. |

# 2. Passage-only model for Surah 78

The passage is the working unit. There is no parent reading-unit layer in this build. The passage map is analytical and study-oriented, designed for source gathering, AI candidate generation, review, study, and later surah rollup.

Surah 78 passage-only spine Surah 78 -> QR:78:P1 78:1-5 Opening dispute over the Great News -> QR:78:P2 78:6-16 Signs of creation and provision -> QR:78:P3 78:17-30 Day of Decision and punishment -> QR:78:P4 78:31-36 Reward of the muttaqin -> QR:78:P5 78:37-40 Final lordship and warning

| Passage ID | Ayat | Title | Function key | Primary sprint objective |
| --- | --- | --- | --- | --- |
| QR:78:P1 | 78:1-5 | Opening dispute over the Great News | opening_dispute_warning | Perfect the full staged pipeline on a small, rich passage. |
| QR:78:P2 | 78:6-16 | Signs of creation and provision | cosmic_evidence | Repeat the pipeline with creation signs, lexical texture, and evidence logic. |
| QR:78:P3 | 78:17-30 | Day of Decision and punishment | judgement_warning | Add judgment sequence, threat structure, and punishment imagery. |
| QR:78:P4 | 78:31-36 | Reward of the muttaqin | reward_contrast | Contrast with P3 and model reward vocabulary and rhetorical shift. |
| QR:78:P5 | 78:37-40 | Final lordship and warning | final_warning | Capture closure force, lordship, speech permission, and final regret. |

Canonical table target Store these five rows in qr_surah_passages with scheme = thematic_study_passage. Treat any smaller divisions as optional study substeps, not as the main passage spine.

# 3. System data lifecycle

Trusted base data -> source bundle API -> AI candidate JSON -> qr_stage_* tables -> review UI -> promotion service -> canonical qr_* analysis tables -> generated cache/vector/UI -> study, notes, vlog, improvement

| Layer | Examples | Ownership rule |
| --- | --- | --- |
| Canonical base | qr_surahs, qr_ayah, qr_word_occurrences, qr_lemmas, qr_lemma_occurrences | Already trusted. Read-only for AI. |
| Source layer | tafsir chunks, iʿrāb chunks, lexicon chunks, grammar/balagha source chunks | Evidence/raw material. AI can quote and extract from it. |
| Staging layer | qr_stage_runs, qr_stage_items, qr_stage_item_sources, qr_stage_reviews | All AI output lands here first. |
| Canonical analysis | qr_surah_passages, qr_ss_*, qr_tafsir_entries, qr_scholar_positions, qr_analysis_claims, qr_evidence_items | Only approved rows are promoted here. |
| Output/cache | qr_passage_analysis_cache, qr_surah_analysis_cache, vectors, diagrams | Generated from canonical rows. Never the only durable truth. |

Boundary discipline Reusable Arabic truth stays in the Arabic linguistics / lexicon layer. Qur’anic occurrence meaning, passage-specific nuance, source-backed claims, scholar positions, and study output stay in km_quran.

# 4. One-passage sprint cycle

Operating principle Build one passage deeply, review it, promote it, study it, then repeat. Do not ask AI to complete all 40 ayat deeply in one run.

| Cycle step | Owner | Action | Output |
| --- | --- | --- | --- |
| 1. Select passage | User/UI | Choose QR:78:P1 or next active passage. | Active passage context. |
| 2. Validate base | Codex/API | Verify ayat, word occurrences, and morphology links. | base_locked result. |
| 3. Build source bundle | Codex/API | Fetch corpus, morphology, tafsir, iʿrāb, lexicon, existing QR rows. | Single source-bundle JSON. |
| 4. Generate candidates | Claude | Generate one layer at a time as strict JSON. | Stage items only. |
| 5. Review | User/UI | Approve, edit, reject, or mark as needs source. | Reviewed stage items. |
| 6. Promote | Codex/API | Move approved items into canonical QR tables. | Canonical sentence, tafsir, claim, evidence rows. |
| 7. Generate cache | Codex/API | Create passage study view from canonical rows. | qr_passage_analysis_cache. |
| 8. Study and improve | User + AI | Read, explain, vlog, add notes, improve weak rows. | Personal learning log and better canonical data. |

# 5. Stage-by-stage build strategy

## Stage A - Lock the base

Verify Surah 78 exists with all 40 ayat.

Verify each ayah has the expected word occurrences and stable order.

Verify each word links to the QUL/MASAQ morphology base where available.

Mark the base as read-only for AI generation.

GET /api/quran/surah/78/validate-base Expected result: { "surah": 78, "ayah_count": 40, "word_occurrences": "validated", "morphology": "validated", "status": "base_locked" }

## Stage B - Seed the five passages

Insert the five passage rows into qr_surah_passages.

Set scheme = thematic_study_passage.

Use passage IDs QR:78:P1 through QR:78:P5.

Keep this passage map stable during the first sprint so the review UI and source bundle stay predictable.

## Stage C - Create study tasks

| Task order | Study task | Purpose |
| --- | --- | --- |
| 1 | Arabic reading | Read the passage and preserve the Arabic flow. |
| 2 | Vocabulary | List key words, roots, expressions, and recurring fields. |
| 3 | Morphology effect | Explain sarf/form meaning using existing QUL/MASAQ data. |
| 4 | Sentence structure | Segment sentence, clause, phrase, and attached particles. |
| 5 | Iʿrāb | Build grammar roles with source evidence where possible. |
| 6 | Balagha | Identify rhetorical force, emphasis, suspense, contrast, compression. |
| 7 | Tafsir | Extract scholar positions and source-backed explanations. |
| 8 | Nuance and claims | Convert insights into claim/evidence rows. |
| 9 | Study draft | Generate the learning view and fluency drills. |
| 10 | Vlog/review note | Log what was understood, difficult, and worth revising. |

## Stage D - Generate AI candidates by layer

Run one passage and one layer at a time.

Use Claude for Arabic analysis and source-backed candidate generation.

Use Codex for saving, validating, reviewing, and promoting rows.

Save every candidate to qr_stage_items before any canonical insert.

Recommended first run: Passage: QR:78:P1 (78:1-5) Layer: sentence_structure + iʿrāb Sources: corpus + QUL/MASAQ + iʿrāb chunks + Ibn Ashur tafsir chunk Output: candidate JSON only

# 6. Source bundle API

The source bundle is the single payload given to Claude or any AI cowork. It prevents hallucination by supplying the exact corpus, source chunks, and existing canonical rows for one passage.

GET /api/quran/study/surah/78/passages/QR:78:P1/source-bundle Response shape: { "scope": { "surah": 78, "passage_id": "QR:78:P1", "ayah_from": 1, "ayah_to": 5 }, "corpus": { "ayat": [], "words": [], "translations": [] }, "morphology": { "qul": [], "masaq": [], "word_occurrence_links": [] }, "lexicon": { "roots": [], "lemmas": [], "root_vectors": [] }, "tafsir": { "ibn_ashur": [], "razi": [], "alusi": [], "tabari": [] }, "irab_sources": { "tibyan": [], "nahhas": [], "abu_hayyan": [], "other": [] }, "existing_qr": { "sentences": [], "grammar_links": [], "balagha_links": [], "nuances": [], "claims": [], "evidence": [] } }

| Bundle part | Required? | Use |
| --- | --- | --- |
| scope | Yes | Defines passage ID, ayah range, and target QR scope. |
| corpus | Yes | Arabic text, ayat, word occurrence IDs, and translations. |
| morphology | Yes | Existing QUL/MASAQ morphology base for explanation and linking. |
| lexicon | Useful | Root/lemma support and retrieval for vocabulary notes. |
| tafsir | Yes for tafsir layer | Source chunks for scholar positions and evidence. |
| irab_sources | Yes for grammar layer | Source chunks for sentence structure and iʿrāb evidence. |
| existing_qr | Yes | Prevents duplicate rows and helps improve existing analysis. |

# 7. Staging and review model

Use generic staging tables first. This avoids creating many temporary tables and lets every candidate type use one review queue.

CREATE TABLE qr_stage_runs ( stage_run_id TEXT PRIMARY KEY, surah_number INTEGER NOT NULL, passage_id TEXT, run_type TEXT NOT NULL, model_name TEXT, prompt_version TEXT, source_bundle_hash TEXT, status TEXT NOT NULL DEFAULT 'draft', created_at TEXT NOT NULL DEFAULT CURRENT_TIMESTAMP ); CREATE TABLE qr_stage_items ( stage_item_id TEXT PRIMARY KEY, stage_run_id TEXT NOT NULL, target_family TEXT NOT NULL, target_table TEXT, scope_type TEXT NOT NULL, surah_number INTEGER NOT NULL, ayah_from INTEGER, ayah_to INTEGER, word_occurrence_id TEXT, payload_json TEXT NOT NULL, confidence_score REAL, status TEXT NOT NULL DEFAULT 'candidate', review_note TEXT, created_at TEXT NOT NULL DEFAULT CURRENT_TIMESTAMP ); CREATE TABLE qr_stage_item_sources ( stage_source_id TEXT PRIMARY KEY, stage_item_id TEXT NOT NULL, source_type TEXT NOT NULL, source_name TEXT, source_work TEXT, source_chunk_id TEXT, locator TEXT, quote_ar TEXT, quote_en TEXT, note TEXT ); CREATE TABLE qr_stage_reviews ( stage_review_id TEXT PRIMARY KEY, stage_item_id TEXT NOT NULL, reviewer TEXT, decision TEXT NOT NULL, edited_payload_json TEXT, note TEXT, reviewed_at TEXT NOT NULL DEFAULT CURRENT_TIMESTAMP );

| Status | Meaning | Allowed next action |
| --- | --- | --- |
| candidate | AI generated and waiting for review. | Review, edit, reject, or mark needs_source. |
| needs_source | Useful but not sufficiently cited. | Add source or regenerate. |
| needs_edit | Concept is useful but payload needs correction. | Edit payload then review again. |
| approved | User accepted the candidate. | Promotion service may insert canonical rows. |
| rejected | Not usable. | Keep as audit trail; do not promote. |
| promoted | Already moved to canonical tables. | Read-only except via correction workflow. |

# 8. Canonical promotion map

Promotion is a controlled service. It reads approved stage items, validates references, checks duplicates, and writes to canonical QR tables.

| Candidate family | Canonical target tables | Minimum validation |
| --- | --- | --- |
| Passage map | qr_surah_passages | Surah exists; ayah range valid; no overlapping duplicate for same scheme. |
| Sentence structure | qr_ss_occ_sentence, qr_ss_occ_clause, qr_ss_occ_phrase, qr_ss_occ_segment, qr_ss_scope_member_map, qr_ss_scope_relations | Scope valid; word IDs exist; sentence span belongs to passage. |
| Iʿrāb / grammar | qr_ss_scope_grammar_link, qr_ss_syntax_relations, qr_ss_scope_reading, qr_ss_scope_reading_evidence_link | Grammar payload valid; source required for source-based claim. |
| Morphology effect | qr_ss_scope_morph_link, qr_scope_nuances, qr_analysis_claims when needed | Must link to existing morphology/word occurrence. |
| Balagha | qr_ss_scope_balagha_link, qr_ss_scope_nuance, qr_analysis_claims | Scope valid; source or linguistic observation present. |
| Tafsir position | qr_tafsir_entries, qr_scholar_profiles, qr_scholar_works, qr_scholar_positions, qr_interpretive_differences | Scholar/work/source chunk present. Quote or locator required. |
| Claims and evidence | qr_analysis_scopes, qr_analysis_claims, qr_evidence_items, qr_claim_evidence_links, qr_arguments | Claim has scope; evidence has provenance; confidence set. |
| Study cache | qr_passage_analysis_cache | Generated only after canonical rows exist. |

POST /api/quran/stage/items/{stage_item_id}/promote Promotion checks: - stage item status = approved - target table is allowed - scope resolves to existing surah/ayah/passage/word - source required when source-based - duplicate canonical row does not already exist - canonical insert succeeds - stage status becomes promoted

# 9. Surah 78 sprint plan

| Sprint cycle | Scope | Main work | Exit gate |
| --- | --- | --- | --- |
| Cycle 0 | Infrastructure | Validation endpoint, passage seed, source bundle endpoint, stage tables, review UI shell, promotion service. | Can open QR:78:P1 and fetch a source bundle. |
| Cycle 1 | QR:78:P1 / 78:1-5 | Sentence structure, iʿrāb, tafsir, balagha, nuance, claims/evidence, study draft. | First full passage promoted and study cache generated. |
| Cycle 2 | QR:78:P2 / 78:6-16 | Creation/provision vocabulary, evidence logic, morphology effect, tafsir positions. | Passage 2 approved and cache generated. |
| Cycle 3 | QR:78:P3 / 78:17-30 | Judgement sequence, punishment imagery, rhetorical escalation, claim/evidence. | Passage 3 approved and cache generated. |
| Cycle 4 | QR:78:P4 / 78:31-36 | Reward contrast, paradise vocabulary, shift from warning to promise. | Passage 4 approved and cache generated. |
| Cycle 5 | QR:78:P5 / 78:37-40 | Lordship, final speech scene, closure warning, regret statement. | Passage 5 approved and cache generated. |
| Cycle 6 | Surah rollup | Surah profile, motif clusters, structure links, rhetoric profile, worldview summary, final surah cache. | Surah 78 can be studied as one coherent organism. |

Cycle 1 is the most important Spend extra time on QR:78:P1. Once P1 is clean, the remaining cycles become repeatable rather than experimental.

# 10. Codex engineering task pack

Codex should build infrastructure, not decide Arabic meaning. Give it concrete API, database, validation, and UI tasks.

| Priority | Task | Deliverable |
| --- | --- | --- |
| P0 | Create/verify Surah 78 base validation endpoint. | GET /api/quran/surah/78/validate-base |
| P0 | Seed five passage rows. | qr_surah_passages seed script for QR:78:P1-P5. |
| P0 | Create generic staging tables. | qr_stage_runs, qr_stage_items, qr_stage_item_sources, qr_stage_reviews. |
| P0 | Create source bundle endpoint. | GET /api/quran/study/surah/:surah/passages/:passageId/source-bundle |
| P1 | Create stage run endpoint. | POST /api/quran/stage/runs |
| P1 | Create review endpoint. | PATCH /api/quran/stage/items/:id/review |
| P1 | Create promotion endpoint. | POST /api/quran/stage/items/:id/promote |
| P1 | Create cache generator. | POST /api/quran/passages/:passageId/generate-cache |
| P2 | Build review UI. | Candidate cards with approve/edit/reject/needs_source actions. |
| P2 | Add tests. | Tests for QR:78:P1 source bundle, stage save, review, promotion, cache. |

Codex guardrail prompt

Codex instruction summary: Build the Surah 78 passage-only staged ingestion workflow. Corpus and morphology are already canonical from QUL/MASAQ. AI output must go to staging first. Promotion must validate scope, source, target table, and duplicate rows. Do not add a parent reading-unit layer.

# 11. Claude cowork task pack

Claude should generate source-backed candidate JSON. It should not write to the database and should not invent sources outside the supplied bundle.

| Run order | Claude job | Output family |
| --- | --- | --- |
| 1 | Sentence segmentation and structure | qr_ss sentence/clause/phrase/segment candidates. |
| 2 | Iʿrāb extraction | grammar relation and reading candidates with source links. |
| 3 | Morphology effect explanation | word/form/root effect notes linked to existing morphology. |
| 4 | Balagha and expression extraction | balagha links, rhetorical force, nuance candidates. |
| 5 | Tafsir position extraction | scholar/work/position candidates with quotes. |
| 6 | Nuance and claim generation | scope nuance, analysis claims, evidence items. |
| 7 | Passage study draft | reading/vocab/morphology/iʿrāb/balagha/tafsir/drills draft. |

Claude output contract: { "run_type": "irab_sentence_structure", "surah": 78, "passage_id": "QR:78:P1", "items": [ { "target_family": "qr_ss", "target_table": "qr_ss_occ_sentence", "scope_type": "ayah", "ayah_from": 1, "ayah_to": 1, "arabic_text": "[Arabic text from source bundle]", "analysis": { "sentence_kind": "interrogative", "segments": [] }, "sources": [], "confidence": 0.0, "review_status": "candidate" } ] }

Claude source rule Every tafsir or iʿrāb claim needs a quote, locator, or source chunk reference. Unsourced useful insights can be staged as linguistic observations, but they should not be promoted as source-backed claims.

# 12. Review UI and acceptance gates

## Minimum screens

| Screen | What it shows | Key actions |
| --- | --- | --- |
| Surah builder | Surah 78 status, base validation, passage map, cycle progress. | Validate base, open passage. |
| Passage workbench | Arabic text, words, morphology, tafsir chunks, iʿrāb chunks, existing QR rows. | Fetch bundle, run AI layer. |
| Candidate review | AI candidate, source quote, target table, confidence, current status. | Approve, edit, reject, needs_source. |
| Study view | Reading, vocabulary, morphology, iʿrāb, balagha, tafsir, nuance, claims/evidence, drills. | Study, regenerate cache, add note. |
| Vlog/log | What was understood, what was difficult, new words, grammar patterns, next review. | Save personal study layer. |

## Promotion acceptance gates

Scope gate: surah, ayah range, passage ID, and word IDs must resolve.

Source gate: source-based tafsir/iʿrāb claims must have source reference or quote.

Duplicate gate: promotion must not create duplicate canonical rows for the same scope and analysis key.

Confidence gate: low-confidence candidates may be staged but should not be promoted without review.

Cache gate: study cache can only be generated after canonical rows are promoted.

Correction gate: post-promotion changes should be tracked through correction/update flow, not silent overwrite.

# 13. Appendices

## Appendix A - Passage seed JSON

[ { "passage_id": "QR:78:P1", "surah": 78, "ayah_from": 1, "ayah_to": 5, "scheme": "thematic_study_passage", "title_en": "Opening dispute over the Great News", "function_key": "opening_dispute_warning" }, { "passage_id": "QR:78:P2", "surah": 78, "ayah_from": 6, "ayah_to": 16, "scheme": "thematic_study_passage", "title_en": "Signs of creation and provision", "function_key": "cosmic_evidence" }, { "passage_id": "QR:78:P3", "surah": 78, "ayah_from": 17, "ayah_to": 30, "scheme": "thematic_study_passage", "title_en": "Day of Decision and punishment", "function_key": "judgement_warning" }, { "passage_id": "QR:78:P4", "surah": 78, "ayah_from": 31, "ayah_to": 36, "scheme": "thematic_study_passage", "title_en": "Reward of the muttaqin", "function_key": "reward_contrast" }, { "passage_id": "QR:78:P5", "surah": 78, "ayah_from": 37, "ayah_to": 40, "scheme": "thematic_study_passage", "title_en": "Final lordship and warning", "function_key": "final_warning" } ]

## Appendix B - First Codex prompt

Build the Surah 78 passage-only staged ingestion workflow. Context: - Corpus, ayah, word_occurrences, and morphology are already canonical from QUL/MASAQ. - Tafsir chunks already exist in D1. - Iʿrāb source chunks will be loaded. - AI output must never write directly into canonical QR analysis tables. - Use five thematic study passages only: QR:78:P1 through QR:78:P5. Tasks: 1. Add/verify qr_surah_passages seed rows for the five passages. 2. Create qr_stage_runs, qr_stage_items, qr_stage_item_sources, qr_stage_reviews. 3. Create GET /api/quran/surah/78/validate-base. 4. Create GET /api/quran/study/surah/:surah/passages/:passageId/source-bundle. 5. Create POST /api/quran/stage/runs. 6. Create PATCH /api/quran/stage/items/:id/review. 7. Create POST /api/quran/stage/items/:id/promote. 8. Create POST /api/quran/passages/:passageId/generate-cache. 9. Add tests for passage QR:78:P1. 10. Ensure promotion validates ayah range, word_occurrence_id, source quote when required, and duplicate rows.

## Appendix C - First Claude prompt

You are an expert in Qur’anic Arabic, iʿrāb, morphology, balāgha, and tafsir. Task: Analyze Surah 78 passage QR:78:P1, ayat 1-5. Rules: - Use only the supplied source bundle. - Do not invent sources. - Produce candidate JSON only. - Every tafsir/iʿrāb claim must include source quote or source reference. - Treat QUL/MASAQ morphology as existing base data. - Do not create canonical rows; produce staging candidates. Output sections: 1. sentence_structure_candidates 2. irab_candidates 3. morphology_effect_candidates 4. balagha_candidates 5. tafsir_position_candidates 6. nuance_claim_candidates 7. evidence_candidates 8. passage_study_draft_candidate Each item must include: - scope_type - surah - ayah_from - ayah_to - Arabic text - English explanation - target_family - target_table - source_refs - confidence - review_status = candidate

## Appendix D - Final repeatable command sequence

For each passage QR:78:P1 through QR:78:P5: 1. Validate base data. 2. Fetch passage source bundle. 3. Run Claude layer 1: sentence structure and iʿrāb. 4. Save candidates to qr_stage_items. 5. Review and promote approved rows. 6. Run Claude layer 2: tafsir, balagha, nuance, claims/evidence. 7. Save, review, promote. 8. Generate passage study cache. 9. Study the passage and log notes. 10. Move to the next passage. After P1-P5: 11. Generate Surah 78 rollup: profile, structure, motif clusters, rhetoric profile, worldview profile, final study cache.

# Final build summary

What to build first Build QR:78:P1 end-to-end. The first successful output should be a passage workbench that can fetch sources, generate candidate iʿrāb/tafsir/nuance rows, let you review them, promote approved rows, and generate a clean study draft. Once that works, repeat the same cycle for P2-P5.

Surah 78 complete workflow P1 deep pilot -> P2 repeat -> P3 repeat -> P4 repeat -> P5 repeat -> Surah rollup -> Study + vlog + review + improve