# Tab 1

https://nqcm.github.io/synonyms-in-quran/sources/#hens-wehr-dictionary

# Data Collection

# Best 2-person parallel model

## Person 1 — You

Own the canonical K-Maps morphology system

Your lane:

- schema design

- canonical enums and feature registry

- Quran text/token backbone

- normalization rules

- accepted morphology tables

- merge logic

- review workflow

- final acceptance decisions

- export for app/API

You are building the system of truth.

## Person 2 — Ali

Own the source ingestion and comparison layer

Ali’s lane:

- collect/download morphology sources

- inspect source structure

- convert each source into K-Maps candidate format

- produce source-specific parsers

- flag disagreements

- generate QA reports

- prepare unresolved cases for your review

Ali is building the evidence pipeline.

# Why this split is better

If both of you work by surah from day 1:

- you duplicate logic

- your feature labels drift

- your segmentation rules drift

- lemma/root standards drift

- later merge becomes painful

If you split by function:

- one person stabilizes the framework

- one person keeps feeding candidate analyses into it

- both can work every day without waiting too much

# Recommended work division

## Track A — Your track

### 1. Canonical text backbone

Create and freeze:

- surah table

- ayah table

- token table

- token index rules

- text normalization rules

- verse mark stripping rules

- token boundary policy

### 2. Morphology schema

Create canonical tables for:

- raw sources

- candidate analyses

- accepted analyses

- review decisions

- feature registry

- source registry

### 3. Feature registry

Define allowed values for:

- POS

- gender

- number

- person

- case

- mood

- voice

- aspect

- definiteness

- state

- derivation/form

- clitic type

- particle subtype

### 4. Canonical decision rules

Define:

- which source wins by default

- when disagreement creates review task

- when lemma/root can be auto-accepted

- when segmentation mismatch blocks auto-acceptance

### 5. Review and export

Build outputs for:

- API-ready morphology

- per-token review queue

- app cards

- sentence-structure links later

## Track B — Ali’s track

### 1. Source inventory

For each source Ali prepares:

- source name

- format

- tokenization style

- lemma style

- root style

- morphology fields

- segmentation style

- strengths

- known gaps

### 2. Raw ingestion

Ali stores raw source data exactly as-is:

- raw files

- source metadata

- version/date

- license/use notes

- import logs

### 3. Source parsers

Ali writes parsers that convert each source into a shared internal candidate shape:

- token reference

- segment reference

- lemma candidate

- root candidate

- POS candidate

- features candidate

- source note

- confidence

### 4. Comparison reports

Ali generates:

- token alignment mismatches

- lemma disagreements

- root disagreements

- POS disagreements

- segmentation disagreements

- missing analyses

### 5. Review packs

Ali gives you compact review files like:

- high-confidence auto-accept

- medium-confidence compare

- blocked/manual-review required

# Shared structure

Use this folder structure.

km_quran_ingestion/

docs/

morphology_scope.md

morphology_feature_registry.md

normalization_rules.md

decision_rules.md

source_inventory.md

data/

raw/

source_01/

source_02/

staging/

normalized_source_01/

normalized_source_02/

compare/

lemma_diff/

root_diff/

segmentation_diff/

canonical/

accepted_batches/

scripts/

import/

normalize/

map_sources/

compare/

merge/

export/

qa/

review_queue/

accepted/

blocked/

audit_logs/

sql/

schema/

views/

seeds/

exports/

api/

app/

analytics/

# Best workflow by phase

## Phase 0 — 1 shared setup session

Do together first.

Freeze these before parallel work starts:

- token indexing rules

- normalization standard

- canonical field names

- feature registry

- source naming convention

- review status values

- file/folder structure

This is the only part both should do together closely.

## Phase 1 — parallel immediately after setup

### You

Build:

- canonical DB schema

- registries

- accepted morphology tables

- merge rules

- review queue tables

### Ali

Build:

- raw source inventory

- raw source storage

- first parser

- first candidate output

- first comparison scripts

At this stage you both can work fully in parallel.

## Phase 2 — first working batch

Use a small scope first, for example:

- Surah 1

- Surah 12:1–7

- Surah 67:1–5

### You

Run canonical ingestion for the batch.

### Ali

Feed 1–2 source candidates into the same batch.

Then compare.

## Phase 3 — disagreement loop

Ali produces disagreement lists.

You review only the important ones:

- segmentation conflict

- lemma conflict

- root conflict

- POS conflict

- form/pattern conflict

Then your decision becomes the canonical acceptance rule.

## Phase 4 — scale to full Quran

Once the model is stable:

- Ali keeps importing and comparing new batches

- You keep reviewing only exception cases

- high-confidence cases auto-accept

That is where speed comes.

# Exact split of responsibility

## You own

- ar_quran_surahs

- ar_quran_ayah

- ar_quran_tokens

- ar_morph_feature_registry

- ar_morph_source_registry

- ar_morph_accepted

- ar_morph_review_queue

- ar_morph_review_decisions

- export views

## Ali owns

- ar_morph_raw_import

- ar_morph_source_records

- ar_morph_candidate_analysis

- ar_morph_candidate_segments

- diff reports

- parser logs

- source QA notes

# Daily parallel loop

## Ali’s daily output

At the end of the day Ali should hand you one of these:

- “1000 tokens imported, 820 auto-match, 180 need review”

- “Source B parser complete”

- “Lemma diff file ready”

- “root conflicts in batch S12:1-7 ready”

## Your daily output

At the end of the day you should hand Ali one of these:

- “feature registry updated”

- “merge logic updated”

- “review statuses defined”

- “accepted decisions for 180 conflicts complete”

- “export ready for current batch”

This keeps both moving.

# Do not split by surah at the beginning

Bad early split:

- You do Surah 1–10

- Ali does Surah 11–20

That causes hidden inconsistency.

Better early split:

- You build truth layer

- Ali builds evidence layer

Only later, after the framework is stable, you can batch by surah for review.

# Later scaling model

After your schema and rules are stable, then switch to a hybrid:

## You

- own difficult tokens

- own final review

- own rule changes

- own exports

## Ali

- processes batches by surah/passage

- runs parser imports

- prepares conflict packs

- fills source support evidence

At that stage Ali can do:

- Surah batch A

- Surah batch B

- passage-based queues

while you only review exceptions.

# Review statuses

Use these statuses so both of you stay aligned:

- raw_imported

- mapped_candidate

- auto_accepted

- needs_review

- reviewed_accepted

- reviewed_rejected

- blocked

- deferred

# Good handoff artifact

For every batch, Ali should produce a single review file like:

batch_id: S12_P1

total_tokens: 84

auto_accept: 61

needs_review: 17

blocked: 6

issues:

- segmentation mismatch

- lemma disagreement

- root disagreement

- POS disagreement

Then you review only those 23 non-clean cases.

# Best sprint structure for 2 people

## Sprint 1

Shared:

- schema freeze

- normalization freeze

- feature registry v1

You:

- canonical tables

- merge rules

Ali:

- source inventory

- raw import

- first parser

## Sprint 2

You:

- review queue

- accepted morphology model

- export format

Ali:

- second parser

- candidate comparison

- diff reports

## Sprint 3

You:

- adjudication rules

- auto-accept rules

Ali:

- scale first passage batch

- prepare full review packs

## Sprint 4+

You:

- exception review

- quality control

- API/app linkage

Ali:

- full Quran batch processing

- ongoing source reconciliation

# Minimal definition of done

A batch is done only if:

- tokens align to canonical Quran text

- lemma exists

- root exists where applicable

- POS assigned

- morphology features normalized

- segmentation stored

- source support stored

- unresolved conflicts reviewed or marked blocked

- export generated

# Simple final rule

## You

build the canonical morphology engine

## Ali

build the source ingestion and evidence pipeline

That is the cleanest 2-person parallel division.

I can next write the exact SQL table skeleton for this 2-person morphology workflow.