KM-Arabic-Linguistic Database Architecture

Canonical schema direction, ownership boundaries, disciplinary trees, and phased shared-language refactor plan

• This document defines the shared-language module as km_arabic_linguistic and maps it beyond the old km_lexicon framing. • It translates the doctrine into concrete schema layers, current-table mapping, bridge rules, and migration phases. • The architecture assumes canonical linguistic truth is shared and evidence-backed, while pedagogy, Qur'anic meaning, and document authoring remain in their own natural owners.

| Scope | km_arabic_linguistic only / shared linguistic-truth module |
| --- | --- |
| Position | Deeper architecture and doctrine replacing the narrower km_lexicon framing |
| Date | 18 April 2026 |

# 1. Module role and boundaries

km_arabic_linguistic is the shared owner of Arabic linguistic truth. It sits between raw corpora and downstream teaching or interpretation layers.

| Module | What it owns | What km_arabic_linguistic may consume from it |
| --- | --- | --- |
| km_quran | Surah meaning, tafsir, claims, evidence, structure | Qur'anic token and passage refs for linguistic linking, never semantic ownership transfer |
| km_arabic | Lessons, tracks, exercises, classes, SRS, app delivery | Requests for knowledge packets, difficulty gradation, and audio-linked explanation |
| km_content | Documents, source artifacts, notes, highlights, media | External document or source-unit refs where linguistic content is stored as an artifact |
| km_worldview | Cross-domain topic/thinker graph | Only downstream projection use; worldview cannot replace linguistic truth |
| km_planner | Operational tasks and reviews | Workflow refs only, not copied language semantics |

# 2. Naming, refs, and schema posture

• Module name. Use km_arabic_linguistic as the conceptual owner name.

• Canonical table prefix. Use explicit ar_ling_* families so ownership is visible and distinct from ar_quran_* and ar_* pedagogy tables.

• Typed refs. During migration you may preserve LX:* refs for compatibility or introduce LING:* refs once service contracts stabilize.

• JSON posture. Keep JSON for flexible annotations, cards, and caches; stable linguistic knowledge should live in canonical rows.

# 3. Canonical layer catalog

| Layer | Role | Core canonical families |
| --- | --- | --- |
| 1. Root science | Root registry and inter-root relations | ar_ling_roots, ar_ling_root_variants, ar_ling_root_relations, ar_ling_root_semantic_fields |
| 2. Lemma science | Lemma inventory and normalization | ar_ling_lemmas, ar_ling_lemma_variants, ar_ling_lemma_root_links, ar_ling_lemma_registers |
| 3. Sarf / morphology | Pattern and inflection truth | ar_ling_morphology, ar_ling_lemma_morphology, ar_ling_form_paradigms, ar_ling_inflection_rules, ar_ling_conjugation_templates |
| 4. Nahw / syntax | Grammar concepts and syntactic functions | ar_ling_nahw_concepts, ar_ling_nahw_relations, ar_ling_sentence_types, ar_ling_clause_types, ar_ling_phrase_types |
| 5. Balagha | Rhetorical concepts and example networks | ar_ling_balagha_concepts, ar_ling_balagha_branches, ar_ling_rhetorical_relations, ar_ling_balagha_examples |
| 6. Lexicon / semantics | Senses, nuances, semantic relations | ar_ling_lexicon_entries, ar_ling_senses, ar_ling_sense_relations, ar_ling_semantic_fields, ar_ling_near_synonym_sets |
| 7. Expressions | Formulae, collocations, idioms | ar_ling_expressions, ar_ling_expression_tokens, ar_ling_expression_types, ar_ling_collocations |
| 8. Sources and evidence | Linguistic books and citation-ready chunks | ar_ling_sources, ar_ling_source_editions, ar_ling_source_chunks, ar_ling_source_index, ar_ling_source_toc, ar_ling_evidence_items |
| 9. Disciplinary trees | Canonical knowledge hierarchy | ar_ling_discipline_containers, ar_ling_discipline_units, ar_ling_discipline_relations |
| 10. Bridges and projections | Typed links into consumer modules | ar_ling_quran_links, ar_ling_arabic_links, ar_ling_content_links, ar_ling_projection_cache |

# 4. The disciplinary-tree design

The module needs a formal knowledge tree so that sarf, nahw, and balagha are first-class disciplines rather than accidental tags.

| Canonical container | Major branch | Sub-unit examples | Use |
| --- | --- | --- | --- |
| Arabic linguistic sciences | صرف | root classes, verb forms, weak verbs, masdar families, derived nouns, jam' taksir patterns | Feeds analysis and pedagogy from one canonical morphology tree |
| Arabic linguistic sciences | نحو | sentence classes, clause patterns, governing particles, syntactic functions, i'rab roles, dependency relations | Supports sentence analysis, grammar explanations, and authoring |
| Arabic linguistic sciences | بلاغة | bayan devices, ma'ani structures, badi' enhancements, emphasis, contrast, imagery | Supports rhetorical reading, examples, and later pedagogical packaging |

This tree is shared truth, not the classroom sequence. km_arabic may later build many learner pathways from the same underlying disciplinary units.

# 5. Mapping from current schema

| Current family | Target family / posture | Action |
| --- | --- | --- |
| ar_u_roots | ar_ling_roots | Rename and stabilize as canonical root registry |
| ar_u_lemmas | ar_ling_lemmas | Rename and retain with stronger register / variant metadata |
| ar_u_lemma_morphology | ar_ling_lemma_morphology | Keep as central bridge between lemma and morphology |
| ar_u_morphology | ar_ling_morphology | Keep and deepen with pattern / paradigm families |
| ar_u_lexicon | ar_ling_lexicon_entries + senses + expressions | Refactor; current hybrid table is too overloaded |
| ar_u_expressions | ar_ling_expressions | Retain but normalize token ranges and semantic roles |
| ar_u_grammar / relations | ar_ling_nahw_concepts / concept_relations | Refactor into discipline-aware grammar registry |
| ar_balagha | ar_ling_balagha_concepts | Promote into richer rhetorical registry |
| ar_source_chunks / index / toc | ar_ling_source_* | Keep as evidence substrate |
| ar_grammar_units / items | km_arabic curriculum packaging | Do not make these the shared truth owner |

This mapping shows that the redesign is not starting from zero. The seeds for roots, lemmas, morphology, expressions, grammar, balagha, and linguistic sources are already present; the task is to normalize ownership and make the structure discipline-aware.

# 6. Key new canonical families required

| Family | Purpose |
| --- | --- |
| ar_ling_root_relations | Captures derivational or semantic relations between roots, including historically or conceptually linked roots. |
| ar_ling_lemma_registers | Tags lemma usage across Qur'anic, Classical, and MSA registers without duplicating lemma truth. |
| ar_ling_form_paradigms | Stores reusable sarf paradigm templates for conjugation, declension, and derived-form behavior. |
| ar_ling_inflection_rules | Encodes productive and exceptional inflection logic so grammar knowledge is not hidden in prose only. |
| ar_ling_sentence_types / clause_types / phrase_types | Provides reusable nahw registries for sentence analysis across consumers. |
| ar_ling_near_synonym_sets | Formalizes nuanced synonym families and the distinctions between them. |
| ar_ling_evidence_items | Turns linguistic evidence into a typed ontology with provenance and locator data. |
| ar_ling_discipline_units | Makes the Sarf / Nahw / Balagha trees explicit and reusable. |
| ar_ling_quran_links / arabic_links | Provides typed bridges so consumers link outward instead of copying linguistic truth. |

# 7. Consumer contracts

| Contract | Pattern |
| --- | --- |
| km_quran -> km_arabic_linguistic | Qur'anic tokens and expressions store typed refs to shared roots, lemmas, patterns, senses, or rhetorical concepts. |
| km_arabic -> km_arabic_linguistic | Lesson units, app packets, and exercises request canonical linguistic units plus presentation metadata rather than owning grammar truth. |
| km_content -> km_arabic_linguistic | Documents or notes cite shared linguistic rows through typed refs while remaining CM-owned artifacts. |
| Shared search | Indexes are rebuilt in the owning database; consumers may cache snapshots but should not fork the canon. |

# 8. Migration phases

| Phase | Goal | Deliverables |
| --- | --- | --- |
| L1 | Freeze naming and ownership | Approve km_arabic_linguistic role, ar_ling_* family naming, and typed ref posture |
| L2 | Stabilize current shared rows | Move ar_u_roots, ar_u_lemmas, morphology, lexicon, expressions, grammar, balagha, and source tables under shared ownership |
| L3 | Discipline-aware split | Separate sarf, nahw, balagha, lexicon, and evidence families cleanly |
| L4 | Build disciplinary trees | Create one top container and Sarf / Nahw / Balagha sub-unit hierarchies |
| L5 | Bridge consumer modules | Replace direct duplicated knowledge with typed links from QR and AR |
| L6 | Projection and search | Rebuild search indexes, convenience caches, and app-facing delivery packets from canonical shared rows |

# 9. Acceptance gates

• A root, lemma, or morphological paradigm is stored once and consumed many times.

• Sarf, nahw, and balagha are queryable as separate disciplinary trees with sub-unit relations.

• Pedagogy tables no longer act as the hidden owner of grammar truth.

• Qur'anic rows link to shared linguistic truth without moving surah semantics into the language module.

• Evidence for lexical or grammatical claims is source-backed and locatable.

• Future app surfaces can request structured linguistic packets without bypassing the canonical layer.

# 10. Final architectural statement

km_arabic_linguistic should replace the narrower shared-lexicon framing with a deeper, discipline-aware architecture. Its canonical spine is not a single dictionary table but a structured set of root, lemma, morphology, sarf, nahw, balagha, lexicon, expression, and evidence families, plus explicit bridges into Qur'an and Arabic pedagogy. If a row states reusable Arabic linguistic truth, it belongs here.